Meeting Agenda:

- Meeting Title: PMS fortnightly meeting

- Date: [12/12/2024]

- Time: [10.00am]

- Attendees: [Mr.Naveen ,Mr.Daniel , Mr.Selva ] of M/s Microgenesis ,

Reps of M/s Microgenesis deployed at ADA & ADA team

- Duration: Approximately 2 hours

Agenda Points:

- Team Compositions Review

  - Objective: Align on current team structure and roles.

  - Discussion Points:

    - Current team member roles and responsibilities.

      - Paul S – Project Manager

- Oversees project planning, execution, and delivery.

- Coordinates between stakeholders and technical teams.

- Tracks progress and ensures timely completion of milestones.

- Anil Sebastin – Technical Lead

- Provides technical direction and architectural decisions.

- Guides the development team in best practices and coding standards.

- Ensures seamless integration between frontend and backend.

- Aishwarya – Frontend React Developer

- Develops and maintains React-based UI components.

- Ensures responsive and user-friendly interface design.

- Implements modern UI/UX best practices.

- Venkat – Backend PHP Developer

- Develops and maintains backend logic using PHP.

- Works on database schema design and optimization.

- Implements RESTful APIs and ensures security best practices.

- Govind – Backend PHP Developer

- Collaborates on backend feature development.

- Ensures data integrity and performance in MySQL.

- Implements API endpoints for frontend consumption.

- Trupti – Backend PHP Developer

- Develops and maintains backend functionalities.

- Works on system integrations and third-party services.

- Assists in implementing authentication and authorization flows.

- Dapnisha – Reports & Backend PHP Developer

- Develops and maintains backend logic.

- Works on generating various business reports.

- Optimizes queries for report generation.

    - Identification of any gaps or needs for role adjustments.

    - Action items for potential team composition updates.

    - Filling up of vacant positions (4)

PMS all positions filled.

CIU all positions filled.

ECFM 2 positions pending.

- Resolution Update: Long-Standing Pending Issues

  - Objective: Provide closure on long-pending issues.

  - Discussion Points:

    - Review of each long-standing pending issue.

      - Timing/ Performance issue of the tool - RESOLVED.

      - Word integration (In Progress downloading the content into an MS Word document is still pending due to the presence of numerous images and complex styles and Change notice)

      - Dashboard issues

      - Work flow migration from CQ (RESOLVED)

Total number count – Dapnisha to provide status update.

Migrated count -

    - Status update: Solved, In Progress, or Stalled (with reasons)

Status report will be generated through the tool

    - Assignment of final resolution tasks with deadlines.

- Approach for Version Control , Obsolescence  Management & new Framework Development

  - Objective: Outline a comprehensive framework for version control of PMS tool s/w and managing obsolescence.

  - Discussion Points:

    - Approach on version control

    - Plan for the obsolescence management .

    - Milestone 1 activities schedule

    - Presentation of proposed framework outline as per Milestone 1 of SOW

Given in the Project_Plan_PMS_V3

- GitHub Migration

  - Objective: Plan a smooth transition to GitHub.

  - Discussion Points:

    - Reasons for migration and expected benefits.

      - Unified Development Workflow: Centralizing repositories for better collaboration.

      - Improved Integrations: GitHub offers better support for CI/CD tools, actions, and automation.

      - Better Visibility & Community Support: Larger open-source community and extensive documentation.

      - Cost & Feature Considerations: Compare GitHub pricing and features against GitLab.

    - Step-by-step migration plan (data, users, permissions).

1. Pre-Migration Preparation

- Assess GitLab repositories, users, and CI/CD pipelines.

- Set up GitHub organization, repositories, and permissions.

2. Data Migration

- Migrate Code: Use git clone --mirror to transfer repositories.

- Migrate Issues & Wiki: Use GitHub import tools or third-party scripts.

- Convert CI/CD Pipelines: Rebuild GitLab CI/CD in GitHub Actions.

3. User & Permission Migration

- Add team members to GitHub and assign appropriate roles.

- Migrate SSH keys, tokens, and third-party integrations.

4. Testing & Validation

- Verify repositories, branches, commits, and workflows.

- Conduct training sessions for a smooth transition.

5. Decommission GitLab

- Set GitLab repositories to read-only mode.

- Monitor GitHub workflows and optimize performance.

    - Addressing potential disruptions or challenges.

      - Data Loss & Integrity Issues – Backup all repositories, use git clone --mirror, and verify history post-migration.

      - CI/CD Pipeline Breakage – Convert GitLab CI/CD to GitHub Actions, test builds, and ensure smooth deployment.

      - Permission & Access Issues – Map GitLab roles to GitHub, assign permissions before migration, and verify access.

      - User Adoption & Resistance – Conduct training, provide documentation, and offer a transition period.

      - Integration & API Disruptions – Update webhooks, OAuth tokens, and third-party tool integrations.

      - Downtime & Productivity Impact – Schedule migration during off-peak hours, enable read-only mode, and maintain a rollback plan.

- Need for the Database Migration

  - Objective: To Assess whether the DB is to be migrated to support the mirroring concept of server and the viability of migrating the database to the new identified DB .

  - Discussion Points:

    - Current database limitations and proposed solutions.

The current MySQL database faces limitations in scalability, performance, and query optimization; the proposed solution includes indexing improvements, query optimization, partitioning, and replication to enhance efficiency and scalability.

    - Presentation of feasibility study findings (cost, time, resources).

      - Cost: Minimal, mainly for scaling and training.

      - Time: Estimated 3 weeks for migration and optimization.

      - Resources: DB admins, developers, and DevOps support needed.

    - Plan on proceeding with migration (if required).

      - Assessment: Evaluate current MySQL setup, data volume, and performance issues.

      - Preparation: Backup databases, review schema, and optimize indexes.

      - Migration: Transfer data using mysql dump or replication with minimal downtime.

      - Testing: Validate data integrity, query performance, and application functionality.

      - Deployment: Switch to the new setup, monitor performance, and fine-tune as needed.

- Docker & Kubernetes Implementation for Containerization

  - Objective: Enhance deployment efficiency with containerization.

  - Discussion Points:

    - Architecture proposal for implementation.

1. Containerization (Docker)

- Each application component (Frontend, Backend, Database) runs in separate Docker containers.

- Use Docker Compose for local development.

2. Kubernetes Orchestration

- Deploy on Kubernetes Cluster (Self-hosted).

- Use Pods, Deployments, Services, and Ingress for traffic management.

3. CI/CD Integration

- Automate builds and deployments with GitHub Actions/GitLab CI.

- Store container images in Docker Hub or a private registry.

4. Scaling & Monitoring

- Horizontal Pod Autoscaler (HPA) for dynamic scaling.

- Prometheus & Grafana for real-time monitoring and logging.

    - Discussion on potential challenges and mitigation strategies.

- Container Security Risks
Challenge: Vulnerabilities in container images.
Mitigation: Use trusted base images, scan for vulnerabilities (Trivy, Clair), and apply RBAC in Kubernetes.

- Resource Management & Scaling
Challenge: Inefficient resource allocation leading to performance issues.
Mitigation: Implement Horizontal Pod Autoscaler (HPA) and resource limits in Kubernetes YAML configurations.

- Networking & Service Discovery
Challenge: Communication between microservices and external access issues.
Mitigation: Use Kubernetes Services & Ingress Controller for traffic management.

- CI/CD Pipeline Failures
Challenge: Build failures, long deployment times.
Mitigation: Automate testing in GitHub Actions/GitLab CI, enable rollback mechanisms.

- Design Documentation and User Manual for Process Management

  - Objective: Standardize process documentation.

  - Discussion Points:

- Updated Current documentation .

  - System Architecture – Updated to include Docker & Kubernetes integration.

  - Database Schema – Revised to reflect optimizations and indexing improvements.

  - APIs & Endpoints – Added new endpoints, authentication methods, and response formats.

  - CI/CD Pipeline – Documented GitHub Actions/GitLab CI integration.

  - Security Measures – Updated guidelines on container security and RBAC policies.

  - User Access & Permissions – Refined roles and access levels for better control.

    - Proposal for standardized documentation format.

  - Title & Version – Document name, version number, and last updated date.

  - Objective & Scope – Brief overview of purpose and target audience.

  - System Architecture – High-level architecture, diagrams, and technology stack.

  - Module Descriptions – Detailed functionality of each module/component.

  - Database Schema & ER Diagrams – Data structure, relationships, and optimization details.

  - API Documentation – Endpoints, request/response formats, authentication, and examples.

  - CI/CD Pipeline – Deployment workflows, automation tools, and rollback procedures.

  - Security & Compliance – Best practices, encryption methods, and access control.

  - Troubleshooting & FAQs – Common issues, solutions, and debugging steps.

  - Appendices & References – Additional resources, links, and supporting documentation.

    - Assignment of documentation updates and maintenance.

  - Project Manager (Paul S.) – Oversees documentation standards, ensures alignment with project goals.

  - Technical Lead (Anil Sebastin) – Reviews and approves technical documentation updates.

  - Frontend Documentation (Aishwarya) – Updates UI/UX components, React structure, and user interactions.

  - Backend Documentation (Venkat, Govind, Trupti, Dapnisha) – Maintains API details, database schema, and backend logic.

  - Periodic Review (All Team Members) – Bi-weekly/monthly reviews to validate and update content.

- Documentation of  RPE Scripts and other Queries – To be confirmed by Anil

  - Objective: Ensure scripts and queries are aligned with new implementations.

  - Discussion Points:

    - Identification of scripts/queries needing updates.

20 Queries

    - Status  on  update process and timeline.

    - Assignment of update tasks.

- Knowledge Transfer Plan

  - Objective: Ensure seamless knowledge handovers.

  - Discussion Points:

    - Status on KT completion from the earlier resigned team

    - Current knowledge gaps and risks.(Clearcase Admin Module)

    - Development of a structured knowledge transfer plan

    - Identification of key knowledge holders and recipients

KT has been given the new team

- Server Issues & Private Code Implementation with Server Integration – All PMS related activities will be taken care during the development.

  - Objective: Address server issues and plan for seamless migration.

  - Discussion Points:

    - Detailed overview of current server issues.

    - Migration strategy presentation (timeline, resources, potential risks).

    - confirmation of the migration plan.

    - Overview of private code components to be integrated.

    - Security measures for protecting sensitive code.

    - Timeline for integration and testing.

Closing Agenda Items

- Open Discussion points : For any additional topics or concerns not covered in the agenda.

- Action Item Recap & Next Steps

  - Summary of all action items with assigned responsibilities and deadlines.

  - Confirmation of the next meeting date (if necessary) for progress updates.