Meeting Agenda:

- Meeting Title: PMS fortnightly meeting

- Date: [12/12/2024]

- Time: [10.00am]

- Attendees: [Mr.Naveen ,Mr.Daniel , Mr.Selva ] of M/s Microgenesis ,

Reps of M/s Microgenesis deployed at ADA & ADA team

- Duration: Approximately 2 hours

Agenda Points:

- Team Compositions Review

  - Objective: Align on current team structure and roles.

  - Discussion Points:

    - Current team member roles and responsibilities.

      - Paul S – Project Manager

- Oversees project planning, execution, and delivery.

- Coordinates between stakeholders and technical teams.

- Tracks progress and ensures timely completion of milestones.

- Anil Sebastin – Technical Lead

- Provides technical direction and architectural decisions.

- Guides the development team in best practices and coding standards.

- Ensures seamless integration between frontend and backend.

- Aishwarya – Frontend React Developer

- Develops and maintains React-based UI components.

- Ensures responsive and user-friendly interface design.

- Implements modern UI/UX best practices.

- Venkat – Backend PHP Developer

- Develops and maintains backend logic using PHP.

- Works on database schema design and optimization.

- Implements RESTful APIs and ensures security best practices.

- Govind – Backend PHP Developer

- Collaborates on backend feature development.

- Ensures data integrity and performance in MySQL.

- Implements API endpoints for frontend consumption.

- Trupti – Backend PHP Developer

- Develops and maintains backend functionalities.

- Works on system integrations and third-party services.

- Assists in implementing authentication and authorization flows.

- Dapnisha – Reports & Backend PHP Developer

- Develops and maintains backend logic.

- Works on generating various business reports.

- Optimizes queries for report generation.

    - Identification of any gaps or needs for role adjustments.

    - Action items for potential team composition updates.

    - Filling up of vacant positions ( 4)

- Resolution Update: Long-Standing Pending Issues

  - Objective: Provide closure on long-pending issues.

  - Discussion Points:

    - Review of each long-standing pending issue.

Timing/ Performance issue of the tool (SOLVED)

Word integration (In Progress downloading the content into an MS Word document is still pending due to the presence of numerous images and complex styles and Change notice)

Dashboard issues

Work flow migration from CQ (SOLVED)

    - Status update: Solved, In Progress, or Stalled (with reasons).

    - Assignment of final resolution tasks with deadlines.

- Approach for Version Control , Obsolescence  Management & new Framework Development

  - Objective: Outline a comprehensive framework for version control of PMS tool s/w and managing obsolescence.

  - Discussion Points:

    - Approach on version control

    - Plan for the obsolescence management .

    - Milestone 1 activities schedule

    - Presentation of proposed framework outline as per Milestone 1 of SOW

- GitHub Migration

  - Objective: Plan a smooth transition to GitHub.

  - Discussion Points:

    - Reasons for migration and expected benefits.

      - Unified Development Workflow: Centralizing repositories for better collaboration.

      - Improved Integrations: GitHub offers better support for CI/CD tools, actions, and automation.

      - Better Visibility & Community Support: Larger open-source community and extensive documentation.

      - Cost & Feature Considerations: Compare GitHub pricing and features against GitLab.

    - Step-by-step migration plan (data, users, permissions).

1. Pre-Migration Preparation

- Assess GitLab repositories, users, and CI/CD pipelines.

- Set up GitHub organization, repositories, and permissions.

2. Data Migration

- Migrate Code: Use git clone --mirror to transfer repositories.

- Migrate Issues & Wiki: Use GitHub import tools or third-party scripts.

- Convert CI/CD Pipelines: Rebuild GitLab CI/CD in GitHub Actions.

3. User & Permission Migration

- Add team members to GitHub and assign appropriate roles.

- Migrate SSH keys, tokens, and third-party integrations.

4. Testing & Validation

- Verify repositories, branches, commits, and workflows.

- Conduct training sessions for a smooth transition.

5. Decommission GitLab

- Set GitLab repositories to read-only mode.

- Monitor GitHub workflows and optimize performance.

    - Addressing potential disruptions or challenges.

      - Data Loss & Integrity Issues – Backup all repositories, use git clone --mirror, and verify history post-migration.

      - CI/CD Pipeline Breakage – Convert GitLab CI/CD to GitHub Actions, test builds, and ensure smooth deployment.

      - Permission & Access Issues – Map GitLab roles to GitHub, assign permissions before migration, and verify access.

      - User Adoption & Resistance – Conduct training, provide documentation, and offer a transition period.

      - Integration & API Disruptions – Update webhooks, OAuth tokens, and third-party tool integrations.

      - Downtime & Productivity Impact – Schedule migration during off-peak hours, enable read-only mode, and maintain a rollback plan.

- Need for the Database Migration

  - Objective: To Assess whether the DB is to be migrated to support the mirroring concept of server and the viability of migrating the database to the new identified DB .

  - Discussion Points:

    - Current database limitations and proposed solutions.

The current MySQL database faces limitations in scalability, performance, and query optimization; the proposed solution includes indexing improvements, query optimization, partitioning, and replication to enhance efficiency and scalability.

    - Presentation of feasibility study findings (cost, time, resources).

      - Cost: Minimal, mainly for scaling and training.

      - Time: Estimated 3 weeks for migration and optimization.

      - Resources: DB admins, developers, and DevOps support needed.

    - Plan on proceeding with migration (if required).

      - Assessment: Evaluate current MySQL setup, data volume, and performance issues.

      - Preparation: Backup databases, review schema, and optimize indexes.

      - Migration: Transfer data using mysql dump or replication with minimal downtime.

      - Testing: Validate data integrity, query performance, and application functionality.

      - Deployment: Switch to the new setup, monitor performance, and fine-tune as needed.

- Docker & Kubernetes Implementation for Containerization

  - Objective: Enhance deployment efficiency with containerization.

  - Discussion Points:

    - Architecture proposal for implementation.

1. Containerization (Docker)

- Each application component (Frontend, Backend, Database) runs in separate Docker containers.

- Use Docker Compose for local development.

2. Kubernetes Orchestration

- Deploy on Kubernetes Cluster (Self-hosted).

- Use Pods, Deployments, Services, and Ingress for traffic management.

3. CI/CD Integration

- Automate builds and deployments with GitHub Actions/GitLab CI.

- Store container images in Docker Hub or a private registry.

4. Scaling & Monitoring

- Implement Horizontal Pod Autoscaler (HPA) for dynamic scaling.

- Use Prometheus & Grafana for real-time monitoring and logging.

    - Discussion on potential challenges and mitigation strategies.

- Container Security Risks
Challenge: Vulnerabilities in container images.
Mitigation: Use trusted base images, scan for vulnerabilities (Trivy, Clair), and apply RBAC in Kubernetes.

- Resource Management & Scaling
Challenge: Inefficient resource allocation leading to performance issues.
Mitigation: Implement Horizontal Pod Autoscaler (HPA) and resource limits in Kubernetes YAML configurations.

- Networking & Service Discovery
Challenge: Communication between microservices and external access issues.
Mitigation: Use Kubernetes Services & Ingress Controller for traffic management.

- CI/CD Pipeline Failures
Challenge: Build failures, long deployment times.
Mitigation: Automate testing in GitHub Actions/GitLab CI, enable rollback mechanisms.

- Design Documentation and User Manual for Process Management

  - Objective: Standardize process documentation.

  - Discussion Points:

- Updated Current documentation .

  - System Architecture – Updated to include Docker & Kubernetes integration.

  - Database Schema – Revised to reflect optimizations and indexing improvements.

  - APIs & Endpoints – Added new endpoints, authentication methods, and response formats.

  - CI/CD Pipeline – Documented GitHub Actions/GitLab CI integration.

  - Security Measures – Updated guidelines on container security and RBAC policies.

  - User Access & Permissions – Refined roles and access levels for better control.

    - Proposal for standardized documentation format.

  - Title & Version – Document name, version number, and last updated date.

  - Objective & Scope – Brief overview of purpose and target audience.

  - System Architecture – High-level architecture, diagrams, and technology stack.

  - Module Descriptions – Detailed functionality of each module/component.

  - Database Schema & ER Diagrams – Data structure, relationships, and optimization details.

  - API Documentation – Endpoints, request/response formats, authentication, and examples.

  - CI/CD Pipeline – Deployment workflows, automation tools, and rollback procedures.

  - Security & Compliance – Best practices, encryption methods, and access control.

  - Troubleshooting & FAQs – Common issues, solutions, and debugging steps.

  - Appendices & References – Additional resources, links, and supporting documentation.

    - Assignment of documentation updates and maintenance.

  - Project Manager (Paul S.) – Oversees documentation standards, ensures alignment with project goals.

  - Technical Lead (Anil Sebastin) – Reviews and approves technical documentation updates.

  - Frontend Documentation (Aishwarya) – Updates UI/UX components, React structure, and user interactions.

  - Backend Documentation (Venkat, Govind, Trupti, Dapnisha) – Maintains API details, database schema, and backend logic.

  - Periodic Review (All Team Members) – Bi-weekly/monthly reviews to validate and update content.

- Documentation of  RPE Scripts and other Queries

  - Objective: Ensure scripts and queries are aligned with new implementations.

  - Discussion Points:

    - Identification of scripts/queries needing updates.

20 Queries

    - Status  on  update process and timeline.

    - Assignment of update tasks.

- Knowledge Transfer Plan

  - Objective: Ensure seamless knowledge handovers.

  - Discussion Points:

    - Status on KT completion from the earlier resigned team (Completed)

    - Current knowledge gaps and risks.(Clearcase Admin Module)

    - Development of a structured knowledge transfer plan.

    - Identification of key knowledge holders and recipients.

- Server Issues & Private Code Implementation with Server Integration

  - Objective: Address server issues and plan for seamless migration.

  - Discussion Points:

    - Detailed overview of current server issues.

    - Migration strategy presentation (timeline, resources, potential risks).

    - confirmation of the migration plan.

    - Overview of private code components to be integrated.

    - Security measures for protecting sensitive code.

    - Timeline for integration and testing.

Closing Agenda Items

- Open Discussion points : For any additional topics or concerns not covered in the agenda.

- Action Item Recap & Next Steps

  - Summary of all action items with assigned responsibilities and deadlines.

  - Confirmation of the next meeting date (if necessary) for progress updates.